**Client Team Meeting**

|  |  |
| --- | --- |
| **Project Name:** | Theatre Northwest |
| **Team Name:** | Team Sparklers |
| **Purpose:** | Demonstrating our progress so far. |
| **Day, Date & Time:** | Friday, September 14th , 02:00pm |
| **Location of Meeting:** | Ron Houston Center |
| **Attendees:** | Santosh Bonala  Saivarun IIIendula  Ashwith Gundu  Supraja Kumbam  Rahul Reddy Lankala  Keerthi Chiduruppa |
| **Absentees:** |  |

**Client Wish List:**

|  |  |  |  |
| --- | --- | --- | --- |
| **S.No** | **Action Item** | **Assigned To** | **Due Date** |
| 1. | Ticket type and Price functionality | Saivarun Illendula | September 15th |
|  |  |  |  |
| 2. | Publish and Un-publish functionality for User and Admin | Santhosh Bonala  Ashwith Gundu | September 18th |
|  |  |  |  |
| 3. | Dynamic Dropdown Menu for User Ticket Reservation | Rahul Reddy Lankala  Supraja Kumbam | September 16th |
| 4. | Include the Mailing functionality | Santhosh Bonala Saivarun Illendula | September 20th |
|  |  |  |  |
| 5. | Validations for Invalid Passwords | Keerthi Chiduruppa | September 18th |
|  |  |  |  |
| 6. | Include the Multiple Date Picker | Supraja Kumbam | September 24th |
|  |  |  |  |
| 7. | Search Functionality in User and Admin | Ashwith Gundu | September 26th |

**Date and time of next client meeting:**

September 21st, 02:00pm