**Client Team Meeting**

|  |  |
| --- | --- |
| **Project Name:** | Theatre Northwest |
| **Team Name:** | Team Sparklers |
| **Purpose:** | Demonstrating our progress so far. |
| **Day, Date & Time:** | Friday, September 7th, 02:00pm |
| **Location of Meeting:** | Ron Houston Center |
| **Attendees:** | Santosh Bonala  Saivarun IIIendula  Ashwith Gundu  Supraja Kumbam  Rahul Reddy Lankala  Keerthi Chiduruppa |
| **Absentees:** |  |

**Client Wish List:**

|  |  |  |  |
| --- | --- | --- | --- |
| **S.No** | **Action Item** | **Assigned To** | **Due Date** |
| 1. | Dropdown to select the time and dates in registering for a show | Supraja Kumbam | September 12th |
|  |  |  |  |
| 2. | Create a cancel ticket page for the users | Saivarun Illendula | September 10th |
| 3. | Include the details of admin in the Cancel Ticket page with styling | Ashwith Gundu | September 11th |
|  |  |  |  |
| 4. | Create the User Dashboard and routing | Santhosh Bonala | September 09th |
| 5. | Add Home button on User and Admin pages with functionality | Keerthi Chiduruppa | September 09th |
|  |  |  |  |
| 6. | Create a Modal for description of a show | Rahul Reddy Lankala | September 13th |

**Date and time of next client meeting:**

September 14th, 02:00pm